S2: Scrum Team Meetings for 8/31-9/6

Scrum Roles

Product Owner: team lead or instructor

- Maxym

Scrum Master: rotate among members every 3 weeks

- Margaret (Week 2 of 3)

Team: working on the modules

- Liya, Jonathan, Sabrina, Faahil

Blocker Report (Scrum Master completes)

Our biggest “problem” this week was figuring out how to best move forward with the project. Now that we have a solid grasp and visualization of the variety packaging process, our team will be able to come together after synthesizing information to begin deciding between different proposed solutions. We have a few ideas for implementable designs that we will go over on Tuesday as a group.

Sabrina Scrum Log 1 (9/1)

- What did I do since the last Scrum?

Since the last Scrum meet I kept doing more research on what exact tools are needed. I also researched on how the other companies are packing variety cans so I can get a better understanding on what needs to be done similarly to our project. I found a lot of interesting details and tools that could be used for it.

- What will I do before the next Scrum?

Before the next Scrum, I will continue researching possible solutions and thinking of any additional questions that would be useful to ask during the company visit. I also plan to continue looking into different tools and components that could potentially be used for our project.

- What blockers or challenges am I facing?

There are no blockers or challenges so far.

Sabrina Scrum Log 2 (9/3)

- What did I do since the last Scrum?

I went over the questions and gave new ideas that can be asked in the company. I also looked more into the YOLO that had to be connected and made sure it was working on my Mac with the directions that was given by the professors.

- What will I do before the next Scrum?

I will keep doing research and thinking of any possible questions that would be needed to be asked.

- What blockers or challenges am I facing? So far the only blocker is whether or not I’ll be able to go to the company on Friday because I haven’t been feeling good this week.

Retrospective:

This week, I made progress by researching possible tools and solutions for automating the variety-pack process and looking at how other companies handle similar packaging systems. I also contributed to the questions our team prepared for Yards and successfully worked on getting YOLO running on my Mac. Unfortunately, I was sick and was not able to attend the company visit with the rest of my team. Even though I missed the visit, I looked through the information and videos gathered by my teammates to better understand Yards current process and the problems they are facing. Moving forward, I plan to use this information along with my previous research to help the team develop a realistic solution for automating the variety-pack process.

Jonathan Scrum Log 1 (9/1)

- What did I do since the last Scrum? I researched what other brewing companies are doing to package their variety combinations, which turns out that the process is generally similar to what Yards us using, except that some parts or all of it is fully automated. Based on this research I was able to brainstorm some possible solutions specific for Yard’s variety design and setting, and a list of questions that would allow the team to validate or discard our proposed solutions.

- What will I do before the next Scrum? I will refine the list of questions and put them all together with the team’s shared document where we keep the problem statement, current assumptions of the problem, and the questions that we want to ask on Friday to validate our research. I will also elaborate some visual diagrams for our proposed solutions, so we can have something to show for Friday.

- What blockers or challenges am I facing? Currently none, I have a general vision of what to work on before the next SCRUM meeting and for the rest of the week.

Jonathan Scrum Log 1 (9/3)

- What did I do since the last Scrum? I create a more consolidated and thorough list of questions to ask the Yards Brewing Company’s employees so that they can help us identify what their current pain points with the variety packaging process is, and we can start brainstorming more coherent solutions that can solve those specific pain points. We have now a file with more than 20 questions that we want to ask to start prototyping solutions.

- What will I do before the next Scrum? Tomorrow Friday Sep 4th the team will meet at Yards to talk with the employees about their packaging process, and ask our questions. Then I plan to put all that knowledge gathered into a consolidated document that we can later use to ground our proposed solutions, and essentially have a document that we can always look back at as our source of truth.

- What blockers or challenges am I facing? Currently none, the team is excited to have our conversation tomorrow with the Yards employees so that we can then start brainstorming our solutions and have a great capstone project!

Jonathan Scrum Log 2 (9/4)

- What did I do since the last Scrum? After today’s site visit, I put together a file with all the updated findings that we discovered during the visit, and started brainstorming a prototype to automate 2 distinct portions of the variety packaging process (can sorting/dispensing, and loading the cans into the variety box). Then I developed a drawing and image of this proposed solution that we can start looking into next week.

- What will I do before the next Scrum? Before the next scrum I will continue further developing the initial brainstormed solution, looking into what kind of machinery (servos, pneumatic pushers) we might need to implement this solution, and then brainstorm with the team what the most effective and cost efficient solution could be.

- What blockers or challenges am I facing? None, based on how realistic the proposed solution turns out to be, we will modify it and possibly pivot to other solutions, or narrowing the project scope.

Retrospective: This week the project moved from a broad research and discovery stage into a much clearer solution-development stage. I started by researching how other brewing companies automate variety-pack packaging and used those findings to develop initial solution ideas and a set of questions for Yards. After refining those questions with the team, our site visit helped us validate several assumptions and better understand the actual pain points in their current process, especially the manual counting and selection of the correct can combinations, which is prone to human error, and the difficulty of loading cans into reused boxes without damaging them. Using that information, I consolidated our findings into a source-of-truth document and began developing a more realistic prototype concept based around automating the dispensing/counting of cans from the existing four-lane conveyor, with automatic box loading as a possible second stage. The biggest takeaway from this week is that the project is now much more grounded in Yards’ actual process rather than assumptions from videos or outside research, and we have a clearer direction for what we can realistically prototype within the semester.

Margaret Scrum Log #1 (9/1)

- What did I do since the last Scrum?

I added to our list of questions for discovery in preparation for touring Yards on Friday. This will give us an idea of what to focus on during the factory tour and requirements gathering.

- What will I do before the next Scrum?

Make sure YOLO is working correctly, come up with a few rough solutions for automating parts of the variety pack process and research how other companies have tackled the process.

- What blockers or challenges am I facing?

YOLO is not currently installed on my machine which is an issue that I’ll fix before the next scrum.

Margaret Scrum Log #2 (9/3)

- What did I do since the last Scrum?

I got YOLO to work properly on my Windows laptop and connected to the camera. I also added questions to our project discovery document in order to make the most of our tour on Friday. Finally, I wrote and edited multiple parts of our team contract. This will set the level of expectations we have for each other and how we will resolve issues within the group.

- What will I do before the next Scrum?

I will watch the videos back that we’ve recorded at Yards and document any useful findings. This will be instrumental for creating our first designs to solve the variety packaging problems.

- What blockers or challenges am I facing?

I currently have no challenges.

Retrospective:

In retrospect, I feel like this was a good week for preparing for the factory tour. This allowed us to get our thoughts together and focus in on what we need from this trip. We went to the tour on Friday with a good level of foundational knowledge and were able to speak intelligently to Neil and Diesel about how we could improve the process.

Liya Scrum Log #1 - (09/01/2026)

- What did I do since the last Scrum?

- Since the last Scrum, I have watched and taken notes of the Yards Brewing Company Visit videos from August for the can production process. I also made the process of taking notes easier and quicker by making video transcripts and uploading them to our teams' shared OneDrive Capstone Folder.

- What will I do before the next Scrum?

- Before the next Scrum, I will be working on taking notes of the “Industrial Global-Shutter Camera Specification” document that was given to us. This is to help the team understand everything easier when looking back at it in the future.

- What blockers or challenges am I facing?

- At the moment, I am not facing any blockers or challenges.

Liya Scrum Log #2 - (09/01/2026)

- What did I do since the last Scrum?

- Since the last Scrum, I have worked on making it easier to understand the “Industrial Global-Shutter Camera Specification” document by taking notes on it and adding it to the team's shared folder.

- What will I do before the next Scrum?

- Before the next Scrum, I will install YOLO correctly on my windows laptop, add additional questions into the shared document, and prepare for our team’s visit to Yards by looking over all the information and domain knowledge we were given.

- What blockers or challenges am I facing?

- One blocker I faced was trying to install YOLO. I had issues with the version we had to install, the camera getting frozen without moving, and needed to wait until the next class to check to see if it was installed correctly by connecting my laptop to the physical camera.

Liya Scrum Log #3 - (09/3/2026)

- What did I do since the last Scrum?

- Since the last Scrum, I have installed YOLO correctly on my windows laptop and fixed the issue I faced regarding the camera being stuck and unable to move. I have also added additional questions I had into the shared document to ask when the team visits Yards and refreshed my memory by looking over the materials that were given.

- What will I do before the next Scrum?

- I will work on the team contract and make sure it meets all the requirements before it gets submitted. I will also take the information the team has received from the variety packs tour at Yards and think of solutions to automate the can variety pack process.

- What blockers or challenges am I facing?

- One challenge I am facing is to come up with a solid solution to our can variety pack process problems. There are multiple ideas we can think of, but some ideas will make the cost of materials higher or be difficult to work on as students. However, the team will be able to come together to decide on a solution during our next couple of meetings.

Retrospective: The team is continuing to communicate effectively as team members let each other know if they are going to be unable to make some meetings or submit certain assignments. We are all working together and doing our respective parts of the assignment requirements. Individuals in the team are also helping each other out with certain problems that have occurred such as installing YOLO and the physical camera correctly. Currently, there is nothing that isn’t working.

Faahil Scrum Log

- What did I do since the last Scrum? I’ve researched and spoken with an engineer about how other companies operate as well as communicated with the team at Yards. After our visit and speaking with the workers there, I started brainstorming ideas of how we could realistically make this work based off what we have.

- What will I do before the next Scrum? I will bring the idea up with my group and begin discussing and improving if we see it as a valid solution. Then we can talk with the Yards team to see what they think.

- What blockers or challenges am I facing? There would be a need of material and small engineering. Also, needing to create a program for something like this might be slightly more challenging.

Retrospective: After the trip and speaking with the team there, I think it really helped our team get a better picture and idea of what to do next. This project requires a decent amount of engineering but with more time and working with the team there I think this project is very doable. We found their biggest issue was variety packs being mispackaged due to human error. Due to their schedule and set up we need to figure out much more than we assumed. It wasn't our original idea, but I believe we can help eliminate the human error aspect by making packaging much more efficient, easier, and faster.

## Team 1 Contract

### Participants

Jonathan Alavez

- Teams/Email: [email removed]

- Phone: [phone removed]

Margaret Decker

- Teams/Email: [email removed]

- Phone: [phone removed]

Liya Aji

- Teams/Email: [email removed]

- Phone: [phone removed]

Sabrina Abdukadirova

- Teams/Email: [email removed]

- Phone: [phone removed]

Faahil Ali

- Teams/Email: [email removed]

- Phone: [phone removed]

### Defined Roles

Product Owner: The Product Owner is responsible for being the team lead or instructor. They will communicate with the business partners as well as the student teams to facilitate communication, provide guidance, prioritize tasks, and clarify project requirements.

Scrum Master: The Scrum Master is a position that will be rotated among team members every 3 weeks until the project deadline. They will be responsible for facilitating the team meetings, making sure the team stays organized and on schedule, checking on team progress on projects, and addressing any challenges that occur.

Team: Team members will be working with both the business partners and the Product Owner to help complete the team deliverables on time. Each member of the team is responsible for attending Scrum meetings, contributing to the project, and communicating with their peers regularly.

### Communication Plan

The team will generally meet at least three times a week through Teams' video call to conduct our SCRUM meetings. Additionally, the team will regularly communicate through the existing Teams group chat, to share updates, ask questions, and resolve any issues. Although the created Teams channel for group 1 is not currently being utilized, we have an internal group chat that we recurrently use to communicate due to the ease of usage.

If the group realizes that the submission will not be completed on time due to a team member not carrying their weight or falling behind, we will notify Professor Oakes and explain the circumstances. Afterwards, if an extension is granted, our team will complete the assignment deliverables before the extended deadline given.

### Code of Conduct - Respect Policy

Team members are expected to treat each other respectfully. This means involving everyone throughout the decision-making process and hearing out everyone’s ideas. Disagreements should be handled professionally— any critiques or criticism should be constructive and meant to encourage better performance, not to embarrass anyone. Should a teammate be continuously rude or hard to work with, the team will reach out to Professor Oakes to either mediate or initiate removal from the group.

### Code of Conduct - Attendance Policy

All members agree to attend class regularly. If a member is unable to make it to class, they must notify the group via Teams at the earliest possibility and make every effort to review what was covered during the class they missed.

All team members agree to attend weekly SCRUM meetings regularly. If a team member is late or unable to attend, they must notify the group via Teams at the earliest possibility and make every effort to reach out and understand what they missed and what their role for that week’s SCRUM Meeting is.

### Plagiarism (Work Ethic Policy)

The team should be mindful to write in their own words, not simply copying and pasting an AI response into written assignments including, but not limited to, reports and presentations. Team members should fully understand what they are submitting and be able to explain it. The first time a team member is found plagiarizing, they will be warned and made to rewrite what they’ve submitted. The second time a team member is found plagiarizing, the professor will be made aware of the misconduct.

### Copyright (Work Ethic Policy)

The team should be mindful to write in their own words and properly cite sources that are used rather than copying or pasting the material onto their written assignments, reports or presentations. Team members should also follow copyright laws if they use articles, images, videos, etc. that are not created by themselves. If applicable, team members should take advantage of Penn State Abington resources to use in completing Scrum deliverables.

Signatures

Margaret Decker

Liya Aji

Jonathan Alavez

Sabrina Abdukadirova

Faahil Ali