#3: Scrum Team Meetings for 9/07-9/13

Scrum Roles

Product Owner

- Maxym

Scrum Master: rotate among members every 3 weeks

- Margaret (Week 3 of 3)

Team

- Liya, Jonathan, Sabrina, Faahil

Blocker Report: Our biggest “problem” this week is trying to come up with a finalized prototype idea that will work at the variety-pack production process at Yards. We still need more questions answered by both Neal and Mark, and we will only be able to get closer to figuring that out when we meet with them in the next couple of weeks. The next time we go to Yards, we are planning to see the variety-pack process happening, and we will be looking at the Switchback operations to see if it can be applied to our prototype. Next week, we will be trying out our initial ideas as a prototype on the toy conveyor belt and starting to work on our sensor/camera to detect the different can variety types.

Sabrina Scrum Log 1 (09/08)

- What did I do since the last Scrum?

Since the last Scum meet, I worked with my team to further develop our solution for the variety packs. We discussed different designs with the team and any questions that we would have for Neil and Mark.

- What will I do before the next Scrum?

I will prepare for our meeting with Neal and Mark from Yards. I will work with my team to organize our ideas and questions so we can get their feedback on whether our proposed design is realistic and possible to implement.

- What blockers or challenges am I facing?

One challenge is making sure our proposed solution will actually work with the current setup at Yards. We still need more information and feedback from Neal and Mark before we can finalize the design and begin working on a prototype.

Sabrina Scrum Log 2 (09/10)

What did I do since the last Scrum?
Since the last Scrum, I worked with my team to prepare for our meeting with Neal and Mark from Yards. During the meeting, we showed them our idea for automating the variety pack process, asked questions, and received feedback about our design and how realistic it would be to implement.

• What will I do before the next Scrum?
Before the next Scrum, I will work with my team to finalize our plan for the prototype. I will also look more into how we can use the conveyor belt, gates, and other components to guide the cans into the correct positions and begin testing our design. Also, we will be plannng a day to go to the company to start seeing how we can bring the project to life.x

• What blockers or challenges am I facing?
One challenge is figuring out which design will work best for the prototype. We have a better direction after getting feedback from Yards, but we still need to test our ideas and make adjustments based on what works.

Retrospective:
I think our team made a lot of progress this week. The meeting with Neal and Mark helped us better understand what would be realistic for Yards and gave us a clearer direction for our prototype. Everyone contributed ideas and asked questions during the meeting, and now we can start focusing more on building and testing our solution.

Jonathan Scrum Log 1 (09/8)

- What did I do since the last Scrum? Created a possible design solution for the variety packaging process that is customized to the setting that Yards uses, and can work with servos, a double gated system, and metal prongs to guide the cans into the variety box. This is in the design stage and the next step would be perfecting it, and elaborating more on it.

- What will I do before the next Scrum? Continue ideating possible solutions to the variety packaging process that can automate certain parts of the process, and reduce the amount of manual labor required to perform this operation. Start testing/early prototyping of the proposed solution with servos, and other available resources.

- What blockers or challenges am I facing? None currently, since we are still in the early brainstorming/developing phase, no issues are expected at this time.

Jonathan Scrum Log 1 (09/10)

- What did I do since the last Scrum? Since the last scrum I worked on solidifying/adjusting the possible solution/prototype that I had created before so that it could better show what the team had in mind, and we could show it to the Yards team during a meeting today. Unfortunately, I wasn’t able to join this meeting, but I made sure the team knew all of the parts/components of the proposed solution and could explain it very well to Niel and the rest of the Yards team. I also added some questions to ask, and requirements that we would need to build the solution to a document that the team had made to prepare for today’s meeting.

- What will I do before the next Scrum? Before next SCRUM I will meet with the team and check all the notes that they took during the meeting so that I can get up to speed with how the meeting went, what the Yards team thought of our solution, and start thinking about next steps on how to implement our solution. I will also collect all the knowledge domain information we have about Yards and the variety packaging process and put it all together on a physical portfolio so that we have all the information available for review whenever needed.

- What blockers or challenges am I facing? Again, I have not faced any blockers so far, and I believe no one from our team is facing any blockers, as we all know what we are doing, and everyone is collaborating equally!

Retrospective: This week was definitely a more brainstorm heavy week, but also a productive week. We started by collecting all our thoughts and ideas for solutions that we had in mind after the site visit on 9/4, and from there, starting filtering down on to the best plausible solutions that we could present to Yards, which ultimately led us to one design that we were able to decide on, create a visual for, and then present to the Yards team on 9/10. This week was all about acting quick, and being proactive, because the team was able to quickly ideate possible solutions based on the insights we gathered from our site visit, and then proactively reached out to Niel to schedule a meeting once we felt we had a concrete and plausible solution that we wanted to present to them and get their thoughts about. Overall, I’m very happy with the way our team has been collaborating on this project, and I feel like we will have a very successful capstone by the end of this semester.

Margaret Scrum Log 1 (9/08)

- What did I do since the last Scrum?

We visited Yards on Friday (9/04). The following few days were meant for absorbing everything we learned and documenting it afterwards. I uploaded my pictures and the audio I had recorded along with a transcript of the audio as a Google Doc. Together, we discussed various solutions to the issue and weighed pros and cons of multiple ideas.

- What will I do before the next Scrum?

Before the next scrum, I will prepare for our Zoom meeting with Neal by consolidating a document of the questions we need to ask him, information he needs from us, and diagrams of a possible solution we can implement.

- What blockers or challenges am I facing?

None currently.

Margaret Scrum Log 2 (9/10)

- What did I do since the last Scrum?

I prepared for our meeting with Neal and Mark from Yards on Thursday (9/10). This included brainstorming with the group and making sure we had a grasp on what questions we needed to ask. During the meeting, I took notes to highlight what I thought were the most important points made by Neal and Mark, as well as the answers to our questions.

- What will I do before the next Scrum?

I want to get at least basic knowledge in how Arduinos work and interact with robotics, as that seems to be the way our project is going. I found a few LinkedIn Learning courses that discuss the basics that I will watch and absorb before Tuesday.

- What blockers or challenges am I facing?

I have a lack of background in Arduinos as an IT major, but I will be remedying that by at least learning the basics of how they work before next class.

Retrospective:

In retrospect, I think our team is doing very well. We have a clear idea in mind of how to tackle the variety pack problem and everyone is open to sharing their ideas to make the proposed design better. Members are able to critique others' ideas in a professional and courteous manner which makes everyone feel comfortable to continue contributing to the design. I was impressed with how everyone on the team handled our first Zoom meeting with Neal and Mark, which gave me even more confidence in how our team will operate in the coming months.

Liya Scrum Log #1

- What did I do since the last Scrum?

- Since the last Scrum, I have worked on finalizing the team contract to submit with Scrum #2 and used the information we gained from seeing the variety pack production process at Yards to come up with ideas to enhance the solutions we came up with for our project.

- What will I do before the next Scrum?

- Before the next Scrum, I will put down the notes I made during our visit to Yards into our shared Capstone folder for deliverable 1. I will also prepare for our team meeting with Neil and Mark on Thursday afternoon to check with them on how realistic our idea for the automation process for the variety packs is. I will also be taking notes from the meeting and sharing them with the group.

- What blockers or challenges am I facing?

- Currently, the blocker and challenge I am facing is making sure the team has a realistic and feasible idea to start working on a prototype for the variety-pack process. This will gradually be solved through the meeting with Yards on Thursday.

Liya Scrum Log #2

- What did I do since the last Scrum?

- I have put down the notes I made while touring Yards Brewery with the team last Friday into our shared OneDrive folder. We have also met with Neil and Mark from Yards Brewery this week on Thursday to show them our idea, get suggestions, and to ask how realistic the variety-pack process solution is. I have also put down the notes I took from the meeting into our capstone folder to share with the team.

- What will I do before the next Scrum?

- Before the next Scrum, I will be meeting and working with the team to figure out a plan for the prototype that we are going to make. The team will also be starting to work on the sensor/camera to detect can types and amount. I will be trying to bring in the soda cans, camera, sensor, and conveyor belt from Professor Oakes for us to use and test next week.

- What blockers or challenges am I facing?

- The challenge I am facing is trying to figure out which sort of prototype to go with to make the automation process easier, but this will only be figured out after testing the prototype in different ways.

Retrospective: Our project seems to be going smoothly. We are going forward to the prototype stage and working on the camera/sensor after meeting with Neal and Mark and getting their suggestions. Our teamwork is working without any issues, and each person on the team is contributing. Everyone is also contributing to the conversations we have in the meetings as well. Sometimes, scheduling time to meet can be difficult, but we still manage to make time in the end.

Faahil Scrum Log

- What did I do since the last Scrum?

  - Brainstormed, researched, and designed the concept for our solution. We met with Mark and Neal and presented our idea. They seemed to like the idea and wanted to discuss it further in person. We also had multiple group meetings to keep everyone in the loop.

- What will I do before the next Scrum?

  - I will plan out the concept more and we will start creating a prototype so we can show Yards and get a better idea for ourselves. We will also try to train our program to count and tell the difference between the three cans.

- What blockers or challenges am I facing?

  - Seeing as we’re not engineers, I'm sure there is a lot I don't understand fully. Another challenge I see is because we need to go down there and with their schedule it delays our progress a lot.

Retrospective:

After spending time brainstorming our idea and meeting with Yards over Zoom, I feel that we are making good progress. We plan to return to the site, but since Yards will be busy this coming week, we will use the time to finalize our vision, begin creating a prototype, and work on programming the camera/sensor to count the cans and detect the differences between the three flavors. Everyone in the group is contributing, communicating, and keeping each other up to date. Overall, I feel that the project is moving in a good direction and that we are making steady progress.

Diagram for prototype to show Neal: