#4: Scrum Team Meetings for 9/21-9/27

Scrum Roles

Product Owner: team lead or instructor

- Maxym

Scrum Master: rotate among members every 3 weeks

- Liya (Week 1 of 3)

Team

- Jonathan, Sabrina, Faahil, Margaret

Blocker Report (Scrum Master completes)

The biggest “problem” we had this week is regarding communication with Yards and starting to get our first makeshift prototype ready to show Neal and Mark next time we visit Yards in-person. Yards mentioned having a busy week last week, which is why we weren’t able to send them any emails about anything. However, this week we did send them an email with our progress presentation slides, current remaining questions regarding variety-pack process measurements, and which dates Yards will work on the variety-packs for the team to come see it in-person. For the initial prototype, Jonathan is currently in the process of working on it as we managed to get a conveyor belt from Professor Vinayak.

Sabrina Scrum Log #1 (9/22)

- What did I do since the last Scrum?

Since the last Scrum, I worked on my portion of the Team 1 Progress Presentation and helped organize our proposed solution for the Yards variety pack automation. I also worked on ideas for using the camera system to validate the cans before they merge.

- What will I do before the next Scrum?

Before the next Scrum, I will continue working on the design documentation and begin working on the System Design Diagram for our project. I will focus on showing how the different parts of the system connect and work together in the overall Yards automation process.

- What blockers or challenges am I facing?

I am not facing any major blockers right now.

Sabrina Scrum Log #2

- What did I do since the last Scrum?

Since the last Scrum, I continued working on the design portion of our project and started developing the System Design Diagram to show how the different parts of our proposed solution will work together.

- What will I do before the next Scrum?

Before the next Scrum, I will continue improving the diagram and make sure it clearly represents the overall system and automation process.

- What blockers or challenges am I facing?

I am not facing any major blockers at the moment, but one challenge is making sure all of the components are represented correctly in the design.

Retrospective:

Our team has been working well together and everyone has been contributing to their assigned parts of the project. We are making steady progress with the design and documentation, and our ideas are becoming more organized as we move closer to prototyping. Communication and collaboration have been good, and there are no major issues at this time.

Jonathan Scrum Log 1 (9/22)

- What did I do since the last Scrum? Since the last SCRUM meeting I worked on my slide for the progress presentation and also started brainstorming and gathering some hardware that the team could use to start prototyping the brainstormed solution for Yards, so we could present that to them and either move to implement the real solution, or pivot to another design.

- What will I do before the next Scrum? I will start implementing the simplified prototype on the toy conveyor belt, using servo motors, and an ultrasonic sensor, as well as start adding my information to the team’s working document for module 2.

- What blockers or challenges am I facing? Currently none. At this stage we are moving fast through the design solution stage, and also doing some quick prototyping so we can experiment with what works and what doesn't before the team implements the real solution at Yards.

Jonathan Scrum Log 2

- What did I do since the last Scrum? Since the last SCRUM I was able to get a working prototype going using the toy conveyor belt, 2 servos, an ultrasonic sensor, and cans to demonstrate the functionality. The overall idea works, with some nuances about the gates, and the sensor, but overall the proposed solution seems plausible.

- What will I do before the next Scrum? Before the next SCRUM I will try to record a video of the prototype working, and then try to get a time when we could meet with Yards to talk about the solution design, show the working prototype, and discuss next steps. I will also continue working on the team’s module 2 working document.

- What blockers or challenges am I facing? Currently none. The team is working is each part of this phase, and we are making steady progress towards our goal.

Retrospective: This week was the first week of module 2 where we moved onto developing a solution design. Since the team already had a proposed design solution, we moved to start prototyping that solution, while also working on the documentation that we will need for module 2. Overall, the team is working well and steadily, and we are making good progress every week.

Margaret Scrum Log #1

- What did I do since the last Scrum?

I finished my part of the presentation, the research into smart cameras and how they apply to our project and prepared for our in-class presentation.

- What will I do before the next Scrum?

I will begin to set up our Kanban board through Microsoft Planner and start the documentation for the Defect Requirements.

- What blockers or challenges am I facing?

None at this point.

Margaret Scrum Log #2

- What did I do since the last Scrum?

I set up the Kanban board for Team 1. We also received an email from Yards regarding a few of the questions we asked which is helping to point us in the right direction. I also began working on documentation for the defect requirements.

- What will I do before the next Scrum?

Before the next scrum, I will finish the rough draft of the defect requirements documentation. I will also look into different, less-expensive light fixtures for our camera as Mark expressed an interest in using the Ring light we already have.

- What blockers or challenges am I facing?

I am not facing any blockers at the moment.

Retrospective: Everyone has been very collaborative and involved in sharing their ideas in class. Our presentation showed that we work well together and have built a good foundation for the rest of the semester. I do wish the team could be a bit more communicative over Teams, but it has also been a busy week for most of us.

Liya Scrum Log #1

- What did I do since the last Scrum?

- Since the last Scrum, I have worked on the Team 1 Progress Presentation slides, which will be used to help the team present their current progress for the Variety Packs.

- What will I do before the next Scrum?

- Before the next Scrum, I will be presenting the Team 1 Progress Presentation slides with the whole team to the class. I will also take notes of the feedback our team and other teams received to make sure it can be used for team 1’s future progress presentations and final presentation.

- What blockers or challenges am I facing?

- Currently, I am not facing any blockers or challenges since we are at the first stage of the design process.

Liya Scrum Log #2

- What did I do since the last Scrum?

- Since the last Scrum, I have finished presenting on our Progress Presentation slides and have taken down notes and feedback given to us and other teams by Professor Oakes.

- What will I do before the next Scrum?

- Before the next Scrum, I will be working on the documentation portions for the Design phase we are currently in. I will be handling the software design document for describing image capture, computer vision processing, pass/fail decision, and rejecting signals.

- What blockers or challenges am I facing?

- I am not facing any challenges or blockers.

Retrospective: The things that are working are our team communication and collaboration. Everyone is working on their individual tasks and submitting them on time. There has also been no issue with individuals regularly missing team meetings. Our team also presented our progress very well as it was within the time limit, it was done by all team members, and the team knew the material well.

Faahil Scrum Log

- What did I do since the last Scrum?

  - I’ve worked on our group presentation, as well as contacting the team at Yards regarding any questions we had and seeing when we could schedule our next visit.

- What will I do before the next Scrum?

  - Try to work on our program as well as building the prototype, do some research to ensure our next visit at Yards goes smoothly, and make sure everyone in the group is on the same page.

- What blockers or challenges am I facing?

  - None yet, just need to visit and ensure the Yards engineering team understand our vision so we can build it to our idea.

Retrospective: As a team seems like everyone is on top of it, I feel our presentation was good. Unfortunately, it seems we won't be able to see the variety pack for a while, so until then we'll work on our program and prototype. With the camera, we could start teaching the program the recipe as well as learning the robotics aspects of our project. Overall, I think we're at a good spot.