#5: Scrum Team Meetings for 9/28 - 10/4

Scrum Roles

Product Owner: team lead or instructor

- Maxym

Scrum Master: rotate among members every 3 weeks

- Liya (Week 2 of 3)

Team

- Jonathan, Sabrina, Faahil, Margaret

Blocker Report (Scrum Master completes)

The biggest “problem” for this week is finding the hardware that would work for our project in real life apart from the makeshift one we will use for our prototype. We have access to the conveyor belt, but finding and researching materials that would work on the actual implementation of the project is currently what we are looking at. This includes researching more on the light we will be using, the sensors, camera, etc. We also had more questions to ask Neal and Mark and wanted to take videos of the variety-pack process as it happens, but we will get answers to the questions and the videos when Jonathan and Faahil go down to Yards next week.

Sabrina Scrum Log 1 (9/29)

- What did I do since the last Scrum?

Since the last Scrum I worked on the System Design Diagram for our variety pack solution. I focused on making sure that the components and different systems of the process is stated. I also make sure to update the diagram as the team makes changes throughout the process.

- What will I do before the next Scrum?

Before the next Scrum, I will work on updating and improving the System Design Diagram  to address components that were missing from our previous versions. I will focus on making the diagram more complete and detailed so that it clearly represents all aspects of our proposed system and accurately explains how each component works together.

- What blockers or challenges am I facing?

One challenge is that we are still researching which hardware will work best for the real implementation, so some parts of the system design may need to change as we learn more.

Sabrina Scrum Log 1 (10/01)

- What did I do since the last Scrum?

Since the last Scrum, I continued working on the System Design Diagram and made it more detailed based on our current variety pack design. I focused on making the flow of the cans clearer and showing how the different parts of the system will work together. I also reviewed the design with the team's current ideas to make sure the diagram matches what we are actually planning to build.

- What will I do before the next Scrum?

Before the next Scrum, I will begin working on the Bill of Materials document. I will identify and organize the components and materials needed for our proposed system based on our current design. As the team continues to finalize the hardware, I will update the document with more specific components and information.

- What blockers or challenges am I facing?

One challenge is that some of the hardware for our final solution has not been fully decided yet, which makes it difficult to complete the Bill of Materials. We still need to talk to Yards on what exactly they’re providing. As we finalize the design and determine which components will work best, I will be able to add more accurate information to the document.

Retrospective:

This week, our team made good progress in developing and documenting our proposed solution. Everyone had their own tasks that were assigned on Microsoft planner. We were able to improve different parts of the system design while continuing to research the hardware needed for the actual implementation. Our communication and teamwork have been effective, and everyone has been contributing to their assigned parts. Moving forward, we will continue refining the design and identifying the specific materials and components needed to turn our proposed solution into a working system.

Jonathan Scrum Log 1 (9/29)

- What did I do since the last Scrum? Since the last scrum meeting I continued working on the solution prototype using the toy conveyor belt and servo gates. The implementation came together pretty well, and I was able to get a sense of the feasibility of our solution. One thing that I was able to discover was that our initial idea to sense cans as they pass in front of a sensor might be harder than expected because the cans are all one next to the other in the lane, which would cause a cheap sensor to count all cans as a single unit rather than counting one at a time. For this reason, the team is starting to research for new sensors that would work under this constraint, and we are also exploring other solutions such as using a camera to count the cans instead.

- What will I do before the next Scrum? Before the next Scrum, I will record a video of the prototype working for demonstration and documentation purposes, and will also work with the team to complete the hardware requirements section in the team’s working document for module 2.

- What blockers or challenges am I facing? None, the team’s engagement remains strong, and everyone seems to know what the next steps are, and what to do for this week.

Jonathan Scrum Log 2 (10/01)

- What did I do since the last Scrum? Since the last scrum meeting, I was able to record the prototype solution on the toy conveyor belt in action, and sent that video to the rest of the team for review and documentation. We also received a response from Yards to our email about scheduling a visit for next week, and we have planned to visit Wednesday, October 7th to see the variety packaging process and ask more questions about our solution design.

- What will I do before the next Scrum? Before the next Scrum, I will start working on a document to store all the questions we want to ask the Yards team, as well as to store all the information that we want to bring up to their attention, potentially show the prototype video, and keep them updated of the state of the project.

- What blockers or challenges am I facing? None, the team continues to work well together, and we are starting to work on the remaining tasks left for module 2.

Retrospective: This week the team has worked more intensively on documenting the requirements that we would need to implement our solution, while also testing out a prototype of our solution so that we can better explain how the solution would work in real life. Overall, the team keeps heading in the right direction, and we are looking forward to next week when we will get to visit Yards again and see the variety packaging process in person.

Margaret Scrum Log 1 (9/29)

- What did I do since the last Scrum?

I wrote and edited the Defect Requirements part of our design solution. I also downloaded the Keyence software for the presentation from Keyence on Tuesday.

- What will I do before the next Scrum?

I will look into inexpensive lights for our camera solution, as Mark showed preference towards our Ring light. The light we’re using has a battery charge of only one hour, which we thought would be inconvenient for workers to have to remember to charge it after every time they use it.

- What blockers or challenges am I facing?

None at the moment.

Margaret Scrum Log (10/1)

- What did I do since the last Scrum?

Since the last scrum, I found a light that would be a good fit for our solution. We want to hold off on ordering it until we figure out most of the things we need to order for entire solution. I also edited Liya’s design document and added my Defect Requirements portion as we thought they fit better together as one section.

- What will I do before the next Scrum?

I will begin working on the Process Workflow diagram by at least drafting a text-based process workflow before delving into diagramming it. I will also review and edit the other portions of the design document.

- What blockers or challenges am I facing?

None this week.

Retrospective:

The project is moving along well. The team is eager to jump into prototyping and get tangible results which shows a lot of care and effort being put into the project. It’s kind of hard now to put down definitive materials we’ll need just because we’re so early in the process, but we’re at least recording things we think are necessary and we’ll go back and edit the documents as needed.

Liya Scrum Log #1

- What did I do since the last Scrum?

- Since the last Scrum, I have started to work on the Software and AI design document for the Design phase. It covered image capture, computer vision processing, pass/fail decision, and rejecting signals.

- What will I do before the next Scrum?

- Before the next Scrum, I will continue to work on the Software and AI design document as we collaborate more on the solution idea. I will be adjusting and updating the document as well as giving it more details.

- What blockers or challenges am I facing?

- Right now, I am not facing any challenges.

Liya Scrum Log #2

- What did I do since the last Scrum?

- Since the last Scrum, I have continued to work on the Software and AI design document. I have added more details on the document as before I gave a less detailed overview of the different sections. I have also continued to update it as the project progresses.

- What will I do before the next Scrum?

- Before the next Scrum, I will be starting to work on the Bill of Materials document. There is not too much to add on there as of right now since we are still deciding which supplies to use; however, I am adding everything we have used and will use up until now.

- What blockers or challenges am I facing?

- Right now, I am only facing the blocker of not having enough information as of right now to fully finish the design phase documents. This is normal as we are still in the design phase itself, so there will be questions that still pop up regarding the prototype design and bill of materials.

Retrospective: In terms of what has been working, I would say our communication and teamwork have been working very well. Everything is organized in the One Drive document and not anywhere else, so if a team member wants to know the state of any documents, they can open it and check as well as through the MS Planner. We have also been emailing Yards and getting responses back from them as well, which has made it easier to plan for two of our team members to go down to Yards next week.  I do not think there is anything that is not working.

Faahil Scrum Log

- What did I do since the last Scrum?

  - I’ve researched sensors seeing what the best ones for our project would be, what they need, what they can do, and where we can buy them. Also reached out to the Yard team to see when we could schedule our next visit.

- What will I do before the next Scrum?

  - Research and see what else we may need, but it mostly depends on what happens on our next visit. After we get a better idea and talking with the engineering team we can move on from there. Would also like to get some cans to start training.

- What blockers or challenges am I facing?

  - None yet, mostly just need to explain the vision to the engineering team in more detail so ensure it's what we need.

Retrospective: I think that after our visit on Wednesday and once we finalize the supplies we need, the project will begin moving along well. If we are able to get some cans during the visit, we can start training and testing our program to make sure it is ready to integrate into the full design once it is completed. Besides that, I think the team is working well together and everyone is completing their assigned responsibilities. Communication between our team and Yards has also been going well. Our in-person meeting should help us better visualize the setup and explain our idea more clearly so that Yards can fully understand our concept and how we plan to implement it.