#6: Scrum Team Meetings for 10/5-10/11

Scrum Roles

Product Owner: team lead or instructor

- Maxym

Scrum Master: rotate among members every 3 weeks

- Liya (Week 3 of 3)

Team

- Liya, Jonathan, Sabrina, Faahil, Margaret

Blocker Report (Scrum Master completes)

The biggest “problem” we have so far is regarding the materials we need to start testing and building the prototype. Two of our team members went down to visit Yards, and we got clearer confirmation of the materials Yards can provide vs. what Penn State will need to provide. The materials that Yards will pay for include inductive proximity sensors, LED strip lights for the conveyor lanes, conveyor belt, steel plates for the double gate system, pusher and prongs. The materials that Penn State Abington will need to pay for that we do not already have include the PLC/Raspberry Pi, HDMI cables, and HMI interface. Apart from this, we also sent another email to Yards regarding our main takeaways from the Yards visit and to ask which days the team can come back next week to begin implementing and testing our design.

Sabrina Scrum Log 1

- What did I do since the last Scrum?

Since the last Scrum, I worked on improving the system design diagram to better demonstrate the components and overall process of the variety-pack assembly system. Also, worked on the bill of materials.

- What will I do before the next Scrum?

Before the next Scrum I'll make sure I continue looking into materials for the bill of materials and adding questions for the Yards visit that my teammates will go to.

- What blockers or challenges am I facing?

I am not having any blockers or challenges.

Sabrina Scrum Log 2

- What did I do since the last Scrum?

Since the last Scrum I was going over the videos that were taken on the trip to Yards. Also, talked about the materials that would be provided by Yards and worked on finishing the bill of materials.

- What will I do before the next Scrum?

Before the next Scrum we will have the Bill of materials finalized and put together. Also, make sure the functional and technical aspects of the plan is finished.

- What blockers or challenges am I facing? There are no blockers or challenges faced.

Retrospective:

Overall, our team has made good progress in finalizing the proposed bill of materials, functional and technical paperwork.

Communication with Yards has helped clarify the materials and components needed for the prototype. Moving forward, we will focus on making any necessary improvements and beginning the testing process.

Jonathan Scrum Log 1

- What did I do since the last Scrum? I worked on the workflow diagram for our proposed design solution which shows the start of the process to the can staging step, until the cans get sensed and detected by the camera, and then pushed into the variety box. I also worked on getting ready for the Yards site visit which will take place on 10/7

- What will I do before the next Scrum? Before the next SCRUM I will work to have a set of questions prepared for Yards, so that we can start settling some of the uncertainties that we have with the proposed solution design.

- What blockers or challenges am I facing? None

Jonathan Scrum Log 2

- What did I do since the last Scrum? Since the last SCRUM I went to visit Yards, and talked with Mark and Neil about the design solution that the team had in mind. We told them about the list of items that we had in mind that would we required to implement the solution, and they let us know what could be provided by them, as well as what we might not to get ourselves. We also started breaking down the proposed solution, and further brainstormed what could be done instead to make the solution more efficient and adaptable. Overall, it was great to be able to go down again, and get the Yards team more on board with our proposed solution design, because they are more willing know to begin implementing as soon as next week.

- What will I do before the next Scrum? Before the next scrum I will work on elaborating a 3d CAD style design of the proposed solution because this is something that was asked by Neil, and by Professor Oakes as well.

- What blockers or challenges am I facing? None, at the moment.

Retrospective: The team is making steady progress towards not only enhancing the solution, but beginning implementation as well, which shows that we are moving towards the right direction. Overall, the team is looking forward to beginning the early stages of implementation next week and putting our design solution into practice.

Margaret Scrum Log 1

- What did I do since the last Scrum?

I began working on the process workflow diagram and added to our bill of materials page. I also reviewed and edited our software and defect requirements page.

- What will I do before the next Scrum?

Before the next scrum, I will continue working on the process diagram and work on the functional and technical requirements page that we started in class.

- What blockers or challenges am I facing?

None at this point.

Margaret Scrum Log 2

- What did I do since the last Scrum?

I watched the videos taken by the group members who went to Yards Brewing Company. I created a transcript for the longer of the videos via Kaltura. I reviewed our functional and technical requirements and added a few more requirements we missed.

- What will I do before the next Scrum?

I will continue working on/finalize the bill of materials/components needed page for the scrum submission. I will review the process workflow diagram and make sure everything looks good before attaching it to the scrum report.

- What blockers or challenges am I facing?

The “components needed” page needs to be looked over by Yards and in our latest email, we forgot to include the related information and questions we had regarding Yards’ funding towards a PLC or Raspberry Pi.

Retrospective:

In retrospect, I think our team has done a good job of juggling a few different objectives during this week. We had people working on the physical design and needs and people working on the functional requirements and processes behind our design, with overlap for review to make sure everyone was on the same page. The only thing our team did drop the ball on was asking Yards about the components they’re willing to fund, as we forgot to add that to our email. This just means we’ll have to do a better job of communicating internally before any emails are sent going forward.

Liya Scrum Log #1

- What did I do since the last Scrum?

Since the last Scrum, I have worked more on both the Bill of Materials document and the Software and AI design document.

- What will I do before the next Scrum?

Before the next Scrum, I will be working on the functional and technical requirements document and will be adding the pictures taken in class of the diagram and requirements into the shared OneDrive.

- What blockers or challenges am I facing?

I am not facing any blockers or challenges right now.

Liya Scrum Log #2

- What did I do since the last Scrum?

Since the last Scrum, I have worked on the technical and functional diagram for the design phase. I have also added the pictures taken of the class work done in class and uploaded it to the shared OneDrive.

- What will I do before the next Scrum?

Before the next Scrum, I will be making the transcripts for the videos taken from the Yards visit on October 7th, to help the team better understand what was discussed since not all team members were there. It also helps to refresh our memory if needed.

- What blockers or challenges am I facing?

Nothing at the moment.

Retrospective: Overall, I would say things are progressing smoothly. We have been communicating with Yards and amongst ourselves very well and have been submitting assignments on time. Our ideas for the design of the prototype have been communicated with Yards, and we are closer to finalizing the bill of materials, and other documents for now. I do not think there is anything that is not going well.

Faahil Scrum Log

- What did I do since the last Scrum?

  - I went up to Yards with Jonathan to speak with Mark and Neal about the design idea. We also saw and spoke about the production line, which helped us understand the intermittent motion cartoner. I’ve also done some more research and brainstorming on the design changes and how to improve it.

- What will I do before the next Scrum?

  - Do some more research and brainstorming to ensure I am ready before our next visit where we might begin implementing our design.

- What blockers or challenges am I facing?

  - None currently

Retrospective: I think overall we are making good progress. Being able to visit Yards in person really helped us get a better understanding of the process and visualize our design. With the additional research and suggestions from Neal, we will need to make some adjustments to our original design. However, given the time we have left, we need to determine how much we can realistically accomplish. Yards has also agreed to cover most of the project expenses, which is helpful. As for the camera, we still need to test the ELP camera to see if it will meet Yards' needs or if we will need to consider another option.

Process Workflow Diagram

Technical & Functional Requirements

Functional Requirements

1.0: The system shall separate cans by quantity needed (4 cans per lane)

1.0.1: The system shall maintain a count of cans in each lane until the required quantity is reached.

1.1: The system shall validate cans before packing and determine pass or fail

1.1.1: The system shall validate that four cans of each required can color are present.

1.1.2: The system shall validate the total number of cans.

1.1.3: The system shall validate that only one color is present per lane.

1.1.4: The system shall assign a pass or fail label.

1.1.5: The system shall verify that the empty box is correctly positioned before loading.

1.2: On Pass — The system shall push cans into the variety-pack box

1.3: On Fail — The system shall trigger an alarm, and the system shall halt the conveyor belt

1.4: The system shall be configurable with required colors and quantities able to be changed.

Technical Requirements

1.0: PLC will act as the primary controller for all gates, sensors, pneumatic, and alarming operations. Each lane will use a Double Gate System to control the release of cans (4 cans for each lane). The gates shall operate from the side of the lane, which will allow the PLC to separate the required quantity of cans while holding the remaining upstream cans.

1.0.1: Inductive Proximity Sensor will be placed downstream in each lane. Each sensor signal will be sent to PLC, which will keep track of count until 4 cans are counted in each lane. Once the correct configuration is reached, the PLC will close the back gate to prevent additional cans from being released and open the front gate so the right can configuration can move onto the staging area.

1.1: OpenCV software and ELP camera will validate cans and determine pass/fail. Functions can include - cv2.VideoCapture(), cv2.imread(), cv2.cvtColor(), cv2.GaussianBlur(), cv2.medianBlur(), cv2.Canny(), cv2.HoughCircles(), cv2.rectangle(), cv2.putText(), cv2.circle(). These functions are subject to change based on live testing.

1.1.1: ELP camera captures images of cans and OpenCV will validate correct colors.

1.1.1.1: Functions might include - cv2.cvtColor(), cv2.inRange(), cv2.bitwise_and(). These functions are subject to change based on live testing.

1.1.2: ELP camera and OpenCV will validate the total number of cans.

1.1.2.1: Functions might include - cv2.findContours(), cv2.contourArea(), cv2.boundingRect(). These functions are subject to change based on live testing.

1.1.3: ELP camera and OpenCV will validate that there is only one-color present per lane.

1.1.3.1: Functions might include- cv2.inRange(), cv2.findContours(), cv2.mean(). These functions are subject to change based on live testing.

1.1.4: After the camera is done capturing the images, OpenCV will assign either a pass or fail label.

1.1.5: A box-present (trigger switch) sensor will verify that an empty variety-pack carton is correctly positioned before the loading mechanism can operate. The sensor result will be sent directly to the PLC.

1.2: If Pass, the Raspberry Pi will signal to the PLC that this criterion has been met, the PLC will then verify that the box-present sensors detects the box, and then enable the pneumatic pusher to push the 12-pack into the variety-pack box

1.3: If Fail, the Raspberry PI, will signal this to the PLC, which will trigger the alarm for yards Workers to be alerted and factory indicator light shines on the specific lane error occurred. Conveyor stops until manually started through the push of a button.

1.4: The ELP camera and OpenCV software will configure and classify cans according to the needs of Yards workers. The required color and quantity will be entered by the worker through the HMI interface, and OpenCV will detect and count cans based off the selected criteria.

Bill of Materials/Needed Components

Bill of Materials (BOM): Quantities, estimated costs, and vendors.

Legend: '*' = needs to be ordered

Penn State Abington Costs

- ELP Global Shutter Camera -  https://a.co/d/086CMCg1

  - Quantity: 1

  - Estimated Cost: $109

  - Vendor: ELP USB Camera (ShenZhen Ailipu Technology Co., Ltd)

- *Raspberry Pi 5 Kit: LINK

  - Quantity: 1

  - Estimated Cost: $190

  - Vendor:

- * [TBD: Needs Yards Approval] PLC: SIEMENS 6ES7 214-1AG40-0XB0 SIMATIC S7-1200 CPU 1214C, Compact CPU

  - Quantity: 1

  - Estimated Cost: $367

  - Vendor: SIEMENS

- * HDMI TO HDMI cable: LINK

  - Quantity: 1

  - Estimated Cost: $9.99

  - Vendor: Amazon

- * HMI (touch screen interface to connect to Raspberry Pi): LINK

  - Quantity: 1

  - Estimated Cost: $110

  - Vendor: InnoView

Yards Brewing Company Costs

- Inductive Proximity Sensors

  - Estimated Quantity: 6

- LED Strip Lights (for each conveyor lane)

- Conveyor Belt

  - Quantity: 1

- Double Gate System (Steel Plates)

  - Quantity: 1

- Pusher

  - Quantity: 1

- Prongs

  - Quantity: 4

Engineering Diagram

GEMINI Canva:

CAD (OnShape)

Measurements Drawing from CAD (Inches)